## Slide 1: GIS Development Project City of Woodcreek, TX
Progress Report
GEO 4427 Advanced GIS II

## Slide 2: Purpose
Progress on the development of a GIS for The City of Woodcreek, TX…
Timetable
Works Completed
Obstacles
Works in Progress
Future Work

## Slide 3: Scope

## Slide 4: Timetable
Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Data Collection | Complete |  |  |  |  |  |  |  |  | 
Data Processing |  |  | Complete |  |  |  |  |  |  | 
Data Interpretation |  |  |  |  | In Progress |  |  |  |  | 
Final Deliverables |  |  |  |  |  | In Progress |  |  |  | 

## Slide 5: Works Completed

## Slide 6: Road Repair History Map

## Slide 7: Road Repair History Map

## Slide 8: Recommended Road Repair Map

## Slide 9: Recommended Road Repair Map

## Slide 10: Stop and Yield Sign Location Map

## Slide 11: Stop and Yield Sign Location Map

## Slide 12: Fire Hydrant Location Map

## Slide 13: Fire Hydrant Location Map

## Slide 14: Updated Floodplain Map

## Slide 15: Obstacles

## Slide 16: Obstacles
Floodplain Map
Street Sign Map

## Slide 17: Works in Progress
Matching GPS points to the digital photographs
Digitizing the street sign maps
Defining a naming convention for speed signs
Interactive Map Display (preliminary stages)

## Slide 18: Future Work
Zoning Map
Interactive Map Display
Posters for Display
Visual confirmation of signs for quality assurance

## Slide 19: Conclusions