World Printing Production

Team Members:  	Sean Whitehead, 	Project Manager

William Shamburg, 	Asst. Project Manager

Regan Presley,	GIS Analyst

Erik Olden,		GIS Analyst

Chris Skeete,	Webmaster

Analysis of the San Marcos Cemetery for future expansion and mapping

Prepared for:

The Friends of San Marcos Cemetery

Prepared by:

World Printing Production

September 21, 2007

Table of Contents

Introduction

Summary ………………………………………………………………………….4

Purpose …………………………………………………………………………....4

Scope ……………………………………………………………………………...4

Proposal

Data ……………………………………………………………………………….4

Methodology ……………………………………………………………………...5

Implications ……………………………………………………………………….5

Budget …………………………………………………………………………….6

Timeline …………………………………………………………………………..7

Time Table ………………………………………………………………………..7

Conclusion

Final Deliverables ………………………………………………………………...8

Summary ………………………………………………………………………….8

Participation ………………………………………………………………………9

Introduction

Summary

The San Marcos City Cemetery is facing two major issues that threaten its ability to continue to generate revenue and its functionality. The first problem that must be understood and dealt with is a time sensitive issue in which the longer it is put off, the harder it will be to resolve. The cemetery is going to run out of space. Unfortunately, for several Texas communities, that time has come too soon. Steps must be taken to preserve as much space inside the cemetery as possible to ensure that the land is used most efficiently.

The second issue we must face is the problems an individual faces when trying to decipher old location codes to try to find a loved one. This poses a problem to both the city and local Pennington Funeral Home because individuals turn to these organizations to solve their dilemma which costs time and money.

Purpose

Our purpose is to study the current layout of the cemetery to suggest comments to the city to save space in the cemetery.  This study will examine the current methods of burials and using space. We will also create a system of locating interments that doesn’t require the city or local funeral home to assist.

Scope

The extent of the entire project is the City of San Marcos Cemetery. A detailed study that includes the creation of an Interactive Cemetery Mapping Application will be conducted on the Roselawn sections.

Proposal

Data

- Paper Maps of the San Marcos Cemetery Scale (1:12)

- San Marcos Burial Report

- Aerial Photo of San Marcos Cemetery

- Global Positioning System (GPS) points collected by WPP of structures in the San Marcos Cemetery

Methodology

We will divide up our work of the project into four phases.

- Data collection & compilation

      - Make survey drawing and measurement of plots to be mapped

      - Track down the existing database

      - Scan all existing maps into ArcGIS

- Creation of spatial data and linkage to cemetery database for Roselawn

      - Digitize individual plots of Roselawn

      - Connect the database to the individual plots

- Data Analysis

      - Analyze a plan to prolong the cemetery

        - How can the city prolong the life of its cemetery?

        - What is the best/worst case scenario on how long before the cemetery will run out of room?

      - Develop an Interactive Cemetery Mapping Application

      - Develop a large map of all the burial section in the cemetery

- Final Deliverables

      - Test the Interactive Cemetery Mapping Application

      - Create a report with suggestions for the expansion of the cemetery

      - Create the overall map of the cemetery

      - Create instructions for the completing ICMA for the rest of the cemetery

Implications

The San Marcos Cemetery is filling rapidly and a dated occupant location system makes for inefficient use of cemetery labor.  Employees of the cemetery often find themselves searching the grounds for hours with the loved ones of interments because of the lack of an organized map and locating system.  Coupled with this problem is the need for an idea of when the cemetery will meet capacity.  At an average rate of 80 burials per year this problem needs an answer before time is up.  The results that World Printing Productions plan to achieve will be used in the future for the cemetery as a formula to further organize the rest of the grounds.  This will allow the current administration to keep better track of the occupants in the cemetery and have a better idea of when to begin looking for more property to purchase as an addition to the current cemetery property.

10 Week Budget

|  | Hrs/Week | Weeks | Hourly Rate Total |
| --- | --- | --- | --- |
| Data Collection |  |  |  |
| GIS Analyst 1 GIS Analyst 2 | 10 10 | 5 5 | 25.00 $ 1250.00 25.00 $ 1250.00 |
| Assistant Manager | 5 | 5 | 25.00 $ 625.00 |
| Manager Analyst/Web Developer | 3 10 | 5 5 | 25.00 $ 375.00 25.00 $ 1250.00 $ 4,750.00 |
| Data Analysis |  |  |  |
| GIS Analyst 1 | 10 | 5 | 32.00 $ 1600.00 |
| GIS Analyst 2 | 10 | 5 | 32.00 $ 1600.00 |
| Assistant Manager | 5 | 5 | 32.00 $ 800.00 |
| Manager Analyst/ Web Developer System Management Project Manager Assistant Manager Analyst/Web Developer | 3 3 7 5 7 | 5 5 10 10 5 | 32.00 $ 600.00 32.00 $ 480.00 $ 5,080.00 45.00 $ 3150.00 40.00 $ 2000.00 35.00 $ 1225.00 $ 6,375.00 |
|  | Total Workstations | Price per Workstation | Depreciation Total (Total Equip. Value/ Equip. Life in Months) |
| Equipment Costs GPS Unit Maintenance Depreciation Supplies Software ESRI Arc View 9.2 | 1 5 5 5 5 | $ 200.00 $ 125.00 $ 3,000.00 $ 175.00 $1,500.00 | $ 200.00 $ 625.00 $15,000/36 * 2.5mo. $ 1,041.66 $ 875.00 $7,500/24mo. * 2.5mo. $ 781.25 |
|  |  |  | $ 3,522.91 |

Total Costs:  $ 19,727.91

Conclusion

Final Deliverables: there will be three final deliverables

- Integrated Cemetery Mapping Application – an HTML based application that will allow users to locate loved ones by use of the world wide web. You will also be able to view sections of the cemetery at a time. This application will be completed only for the Roselawn section. We will also include a brief description of our methods so that someone else may follow up our work and finish the rest of the cemetery.

- Large map showing the cemetery sections so that someone who has found the location code may quickly find their loved ones without having to ask for assistance from the cemetery staff.

- A report to be presented to the city with suggestions on saving space and prolonging the life of the cemetery.

Summary

Ultimately the purpose of this project is twofold.  The first portion of the project is to provide the Friends of San Marcos Cemetery with an organized map of the occupant sites in the cemetery  that are open (not in use) or being occupied so that they can get a better understanding of when the cemetery will fill up in the future.  Further, this will help the city of San Marcos have a better grasp of when and where to begin searching for additional property to be ascertained for further burials.  The second portion of this project is to create a user friendly interactive way for friends of the cemetery to efficiently locate their loved ones.  Using the methodology mentioned previously we will meet our goals and conclude our project with the time allotted.

Timeline

Data Collection:

- Track down existing database

- Scan all existing maps into ArcGIS

- Create survey drawing and measurement of plots to be mapped

Data Analysis:

- Digitize individual plots of Roselawn section and connect the database to the individual plots.

- Analyze a plan to prolong the cemetery

        - How can the city prolong the life of its cemetery?

        - What is the best/worst case scenario on how long before the cemetery will run out of room?

- Develop an Interactive Cemetery Mapping Application

- Develop a large map of all the burial section in the cemetery

- Test the Interactive Cemetery Mapping Application

- Create a report with suggestions for the expansion of the cemetery

- Create the overall map of the cemetery

- Create instructions for the completing ICMA for the rest of the cemetery

Web Development:

- Create online search engine for interments

- Develop user friendly web interface

| Tasks | Date of Tasks |
| --- | --- |
| Data Collection |  |  |  |  |  |  |  |  |  |  |
| Analysis |  |  |  |  |  |  |  |  |  |  |
| Web Development |  |  |  |  |  |  |  |  |  |  |
|  | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 3 |

- Develop and maintain company website

Timetable

| October | November | December |
| --- | --- | --- |

Participation

The introduction to the proposal was prepared by William Shamburg as well as the final deliverables. The cover page, title page, data, and methodology by Chris Skeete, the budget and time table by Reagan Presley.  The implications, conclusion, and table of contents were composed by Sean Whitehead.  The Sources and general composition of the proposal was completed by Erik Olden.