## Slide 1: Mapping & Analysis of Wastewater Spills in the Barton Springs and Southern Segments of the Edwards Aquifer
Consultants:
Project Manager: Katie Tritsch
Asst. Project Manager: Eric Schroeder
Web Developer/ GIS Analyst: Katie Steele
GIS Analyst/ Graphic Design: Kevin Taylor

## Slide 2: Introduction
Wastewater spills on Edwards Aquifer
  Recharge and Contributing Zones
  Barton Springs and Southern segments
  Primary focus: Hays & Travis counties

## Slide 3
3 Main Aspects:

## Slide 4: 3 Main Aspects
Make an interactive map of the spills
Vulnerability analysis
Locational & qualitative analyses

## Slide 6: Data: Online Downloads
Collect basic shape files: Sources:
  Roads TSDC
  Rivers TWDB
  Cities TNRIS
  Counties TSDC
  Groundwater Conservation Districts CAPCOG
  TCEQ Region 11 TCEQ
  Wastewater and MUD Facilities TCEQ, CAPCOG
  Edwards Aquifer Zones EAA

## Slide 7: Data: Spill Info Request
Acquire data on wastewater spills
  Q: From who?
    A: TCEQ
  Q: How?
    A: Email and Calling
  Q: In what form?
    A: Excel Table
      Table of When, Where, How, Volume, Duration

## Slide 8: Methodology: Part 1
Download shape files
Get spill data from TCEQ
Process data
Geocode spills
Interactive Map (Manifold) (http://geosites.evans.txstate.edu/g4427/S12/GEAA/maps.html)

## Slide 9: “Processing” data…

## Slide 10: Methodology: Part 2
Vulnerability Analysis
  Hays & Travis
  What MUDs & GCDs contain spills
  How many spills? A lot? Not many?
  How are they distributed?

## Slide 11: Methodology: Part 3
What we hope to have time to further study:
Locational & Qualitative Analyses
  Population development trends
  Causal patterns
Repeat Process on more TCEQ Region 11 Counties

## Slide 12: Expected results
Correlation between population and spills
  Spill data clustered around larger cities, ie) Austin
Some inadequate data
Improving the context; why?
Cluster around certain MUDs (?)

## Slide 13
Data Acquisition and Processing
2 Analysts (10 hrs/wk over 3 weeks) 60 1 Analyst (7 hrs/wk over 3 weeks) 21 1 Analyst (5 hrs/wk over 3 weeks) 15 Hourly Rate $26.00 Subtotal $2,496.00
Data Analysis
2 Analysts (10 hrs/wk over 4 weeks) 80 1 Analyst (7 hrs/wk over 4 weeks) 28 1 Analyst (5 hrs/wk over 4 weeks) 20 Hourly Rate $32.00 Subtotal $4,096.00
Website Development
1 Developer (2 hr/wk over 10 weeks) 20 Hourly Rate $25.00 Subtotal $500.00
Project Management
1 Project Manager (5 hrs/wk over 10 weeks) 50 Hourly Rate $44.00 1 Assistant Project Manager (3 hrs/wk over 10 weeks) 30 Hourly Rate $39.00 Subtotal $3,370.00
Software Costs
ESRI License Fee $5,200.00 Manifold Enterprise Edition $475.00 Subtotal $5,675.00
Equipment Costs
Workstations (4 units * $150/unit) $600.00 Technical Support and Maintenance (4 units * $100/unit) $400.00 Depreciation ($8000/36 * 2.5) $555.56 Subtotal $1555.56
Total Cost $17,692.56
BUDGET

## Slide 14
ARI Timetable |  |  |  |  |  |  |  |  |  | 
 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10*
Start date | 1-Oct | 8-Oct | 15-Oct | 22-Oct | 29-Oct | 5-Nov | 12-Nov | 19-Nov | 26-Nov | 12/3-12/10
Data Acquisition & Processing |  |  |  |  |  |  |  |  |  | 
Data Analysis & Interpretation |  |  |  |  |  |  |  |  |  | 
Integration with Manifold |  |  |  |  |  |  |  |  |  | 
Website Publication |  |  |  |  |  |  |  |  |  | 
Final Deliverables |  |  |  |  |  |  |  |  |  | 
*Week 10 is lengthened due to Final Deliverables due date |  |  |  |  |  |  |  |  |  | 

## Slide 15: Conclusion
Methodology for vulnerability
Increased public awareness and involvement
Increasing accountability of responsible parties
Future regulations
Improving the context of spills

## Slide 16
Questions?
Comments?
Concerns?