Central Texas Geospatial Consulting

Team Members

Manager: Chris Rollins

Assistant Manager: Amy Cogdill

GIS Technician: Johnathan Elkins

GIS Technician: Brian Singer

May 2015

Rio Vista Park: GPS Inventory and Land Management

Prepared by: Central Texas Geospatial Consulting

Table of Contents

1. INTRODUCTION	1

1.1 Summary	1

1.2 Purpose:	1

1.3 Scope:	1

2. Project Tasks	2

2.1 Task 1: Collect Data and Browse Supplied Data	2

2.1.1 Previous Period	2

2.1.2 Current Period	2

2.1.3 Next Period	2

2.2 Task 2: Begin Park Inventory	3

2.2.1 Previous Period	3

2.2.2 Current Period	3

2.2.3 Next Period	3

2.3 Task 3: Impervious Coverage Analysis	4

2.3.1 Previous Period	4

2.3.2 Current Period	4

2.3.3 Next Period	4

2.4 Task 4: Post Processing	4

2.4.1 Previous Period	4

2.4.2 Current Period	5

2.4.3 Next Period	5

3. CONCLUSION	5

4. PARTICIPATION	7

# 1. INTRODUCTION

## 1.1 Summary

After our proposal presentation, Central Texas Geospatial Consulting (CTGC) started work to complete the tasks for the inventory of Rio Vista project. This progress report informs the City of San Marcos of the updates of the proposed task and the changes we have made to accommodate the trouble the team has experienced.

## 1.2 Purpose:

The purpose of this project is to provide the City of San Marcos Parks and Recreations department with a visual map they can then provide to interested parties. When completing the map we hope to provide the City of San Marcos with a template for collecting feature points they will be able to use on all their green spaces. CTGC will also provide the City of San Marcos with possible changes to the impervious coverage in the park creating a healthier environment for community members and the ecosystem. The four tasks we will complete for the project are shown below:

Task 1: Collect data and browse data supply

Task 2: Begin Park inventory

Task 3: Impervious coverage analysis

Task 4: Post processing

## 1.3 Scope:

Central Texas Geospatial Consulting has stuck with the original area of study for the project, but we have changed the timeline for some of the tasks for the project. When getting out in the field and working on the project, CTGC has experienced some obstacles that have delayed our progress such as weather and technical difficulties with the Trimble. The project is still expected to be finished by the end of the spring semester with proper documentation being submitted by May 2015. Below I have added a revised timeline (table 1).

|  | Weeks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |  | 12 | 13 | 14 | 15 |
| Task 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Important dates | February 2: 1st client visit |  |  |  |  |  |  |  |  |  |  |
|  | February 25: Proposal presentation |  |  |  |  |  |  |  |  |  |  |
|  | March 30: Progress report presentation |  |  |  |  |  |  |  |  |  |  |
|  | May 8: Final project presentation |  |  |  |  |  |  |  |  |  |  |

Table 1

# 2. Project Tasks

## 2.1 Task 1: Collect Data and Browse Supplied Data

### 2.1.1 Previous Period

At the start of the project we received a flash drive from Pete Binion, our point of contact at City of San Marcos (COSM). Task 1 involved looking at the supplied data, and collecting what we thought was needed. Then we filled in the holes in our data by finding our own data sources from CAPCOG and even COSM’s data library. We also collaborated with the other COSM group to modify the provided Feature Class Database for the inventory portion of the project. Other information such the depth needed to lay down gravel and mulch was provided by the client in email correspondence.

### 2.1.2 Current Period

At this point Task 1 is nearly complete. Currently we are culling the information, fine tuning what shapefiles and information we actually need. Plans evolve as the project evolves, as a result we no longer need a DEM or other pieces of data we thought were necessary. We are also updating the Feature Class Database as we conduct the park inventory, for example we added bike racks to the feature class last week.

### 2.1.3 Next Period

In the future we will still need to update the provided Feature Class Database, and this should come to an end soon as our park visits increase and we stop finding new items not originally in the database. Also in the near future I plan to inquire about an issue we have with collecting polygons for single table picnic pads.

## 2.2 Task 2: Begin Park Inventory

### 2.2.1 Previous Period

Two goals of task 2, create an inventory of the park and also create an intuitive user friendly database for COSM to use in the future. Task 2 is the meat of our project and to get to this point with the inventory and database we have been very busy. First we went out and got familiar with the Trimble GPS Receiver, learned how to collect just a point, then a line feature and we have tried 3 different methods for polygonal features with varying success. Also we developed an initial data dictionary within GPS Pathfinder, assigning attribute sections for each feature so that we can record different attributes to each feature. We also have been plagued with equipment and weather delays. Our project manager learned the hard way to keep the Trimble on the charger right up to the point where it is going to be used, and we have had some very cold, soggy days that hindered our collection process.

### 2.2.2 Current Period

We have completed about 75% of the park inventory, all trashcans, park benches, grilles, charcoal dump boxes and the entire part of the segmented north east section of the park. We have begun putting the features on a map, and are working on a common scheme to mesh with the other deliverables. The weather is getting warmer with each passing day and at this point we are all masters of the Trimble GPS receiver.

### 2.2.3 Next Period

We should wrap up the inventory in 1.5-2 weeks, depending on the polygonal collection process, maybe less. Team members will all take turns to collect inventory and we will work together to reach our 2 week deadline. Once our park inventory is finished and the data dictionary is finalized we will begin post processing and the steps to take our GPS Pathfinder data and project it into ArcMAP.

## 2.3 Task 3: Impervious Coverage Analysis

### 2.3.1 Previous Period

We had originally planned to collect the boundaries of the Impervious Cover (IC) using the Trimble, but after having issues collecting polygons and at the recommendation of Pete Binion we decided to digitize the IC within ArcMAP using a Tiff image of the park. We also worked to designate two separate options for our IC analysis, one very intensive rebuild of the area near the river which reaches pretty far in from the shoreline and a less intensive option that goes just a little beyond the river’s floodway. We have taken initial measurements of the IC in the park and initial calculations show that roughly 20% of the park is impervious cover and quite a bit of that is near the river.

### 2.3.2 Current Period

At this point we are cleaning up the zones for the two options, making adjustments as we visit the park. We are also wrapping up the digitization of the IC with a few edits to make to match what is actually on the ground. Finally, when it does rain, team members have been going to the park to see first-hand where the water issues actually exist and they have also taken pictures to be used in the IC report due at the end of this project.

### 2.3.3 Next Period

In the next week we should have both the two different zone layers and the digitized IC combined and can begin our spatial analysis. We also want to know how much of the 20% IC is in each zone and we will work to decrease the 20% as a whole but in particular the areas within our zones. As required in the deliverables we will have a report prepared by the close of the project.

## 2.4 Task 4: Post Processing

### 2.4.1 Previous Period

To test the methodology for our inventory post processing we collected a point, line and polygon at the park, uploaded them into GPS Pathfinder, then exported the files out of Pathfinder into both Shapefiles and Geodatabases for examination into ArcGIS. It was quick and dirty so there were projection issues but the data collected looked good and the Attribute Table showed us the pertinent information we were collecting. This is when we learned that at the end of this project we will spend a lot of time post processing and exporting data from Pathfinder.

### 2.4.2 Current Period

Currently we have put the inventory post processing on hold and have focused on the IC analysis and inventory collection. In our opinion it is best to save this step for the end, so we are working to minimize extra post-processing steps as best we can, like trying different methods for polygonal collection.

### 2.4.3 Next Period

As stated before we are going to start post processing once all the inventory is complete. Our group focus will shift at this time and the people not working on the IC Analysis will be taking our GPS data and turn it into GIS data. This is also the time where we will get with the other COSM group and finalize the COSM Parks and Recreation Feature Database. With the goal of making it intuitive and easy to use.

# 3. CONCLUSION

So far, CTGC has encountered problems such as bad weather making it difficult to collect GPS points, also we have had to add to the required feature class database, and try different methods in the collection process. We have had issues with collecting polygons and working with them in ArcMap, the output shapes do not match what is supposed to be collected (Image 1). The team has also been having problems with the Trimble machine; it sometimes requires a hard reset. However, some things have gone well, we have successfully collected all the trash cans in the park and moved them over to ArcMap. In addition to that we have digitized the park’s impervious coverage and created two zones shown on the map below (Image 2). Central Texas Geospatial Consulting’s goals are to provide the city of San Marcos Parks and Recreation department with a map of the Rio Vista Park showing the amenities of the park.

Image  1

Image  2

# 4. PARTICIPATION

Amy Cogdill – Progress Report and Presentation (Intro, Timeline and Conclusion)

Chris Rollins – Progress Report and Presentation (Project Tasks)

Brian Singer – Impervious Cover Map and Feature Class Map

John Elkins – Impervious Cover Map, IC Zone Map and Feature Class Map